# HelixLLM Full-Extension — §11.4.153 Comprehensive Per-Feature Status Ledger

| Property | Value |
| --- | --- |
| Revision | 1 |
| Created | 2026-07-11 |
| Last modified | 2026-07-11 |
| Status | active — draft for Wave-3 commit to docs/features/Status.md |
| Track | (T1/feature/helixllm-full-extension - claude3) |
| Scope | §11.4.153 — every component/surface/feature of the HelixLLM full-extension programme, enumerated with Implementation / Wiring / Real-use / Tests-coverage / Validation / Evidence-path, reconciled against ACTUAL evidence on disk (§11.4.6 / §11.4.118). |
| Method | READ-ONLY filesystem audit. Base source: docs/qa/R41_EXTENSION_COVERAGE_LEDGER.md (2026-07-11 audit, 38 work-items) UPDATED against 13 newer gap-closing evidence directories committed later the same day (git log 8cd07e16..930cfddb). Every Evidence-path cell below was verified to exist on disk before being cited (ls/Read) — no row cites a fabricated or non-existent path. |
| Legend — Validation | PASS = real captured evidence exists and demonstrates the claim (§11.4.45/§11.4.69/§11.4.107) · PENDING = implemented but no captured runtime evidence yet (§11.4.45 PENDING_FORENSICS-class) · SKIP = honestly not attempted this cycle (reason given) · OPERATOR-BLOCKED = genuinely blocked on an operator decision/resource (§11.4.21), not a quality gap. |
| Legend — Wiring | YES = end-user-reachable via a real network/CLI/API entry point today · PARTIAL = reachable via one path but not the full product path (e.g. raw script, not the broker) · NO = not wired into any user-reachable surface yet. |
| Related ledger | This document is the narrower, extension-programme-specific slice. The project-wide feature inventory across ALL HelixCode services/apps/submodules (963 lines) lives at docs/features/Status.md — see its helix_llm row (summary-level, submodule area) and the cross-reference note added immediately below that table for the reciprocal pointer back to this ledger. |

Anti-bluff notice (§11.4.6/§11.4.118/§11.4.153). A row is marked PASS ONLY when a real implementation citation (file:line/commit SHA) AND a real captured-evidence path that EXISTS ON DISK are both present. Where evidence is stale, partial, or the artifact was regenerated by a substitute (e.g. a non-production model), that gap is stated explicitly in the Real-use or a footnote — never silently upgraded to PASS.

## 1. Serving & VRAM Broker

| # | Component | Feature | Category | Implementation | Wiring | Real-use | Tests-coverage | Validation | Evidence-path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | HelixLLM serving | Lane-A coder serving (Qwen3-Coder-30B-A3B, :18434) | Serving | live container helixllm-coder, broker ClassCoder (submodules/helix_llm/internal/vrambroker/broker.go:19) | YES — real HTTP /v1/chat/completions, PID 1980342 resident | Real end-user coding requests answered live (two_sum Challenge, tool-calling, RAG-grounded Q&A — see rows 16/17/23/38) | L,B,Cc | PASS | docs/qa/coder_boot_liveproof_20260711T125759Z/RESULTS.md (nonce echo); docs/qa/helixqa_live_vnv_20260711T130200Z/RESULTS.md (7/7 bench, p50 152→1076ms, 269–624 tok/s) |
| 2 | HelixLLM serving | Lane-B 2nd instance (Mistral-Nemo-12B, cmd/agentgen-boot, ClassAgent) | Serving | broker.go:30 ClassAgent; cmd/agentgen-boot/main.go (c92fb16) | YES — co-resident boot/bench/teardown cycle | Concurrent serving alongside coder proven; 163.67 tok/s single-stream, 3/3 parallel | L,B,Cc | PASS | docs/qa/lane_b_liveproof_20260711T130533Z/RESULTS.md — coder PID 1980342 byte-identical pre/post (untouched) |
| 3 | HelixLLM serving | VRAM broker CORE (7 classes, fail-closed admission) | Serving | broker.go:18-36, admit() :189 | YES — every GPU capability boot in this ledger goes through it | Exercised by every GPU-tier row (2, 8, 9) | U,I,R,SV(mut) | PASS | submodules/helix_llm/internal/vrambroker/{broker_test.go,class_agent_test.go,integration_test.go,mutation_test.go} — admit→true mutation flips 6 tests FAIL |
| 4 | HelixLLM serving | Pre-boot lane-config validator (cmd/laneconfig-validate) | Serving | validate.go KV formula :154, -ngl :262, port/name collision :269-281 | YES — gate every lane boot | Exercised by every lane-boot path above | U,Chl | PASS | submodules/helix_llm/cmd/laneconfig-validate/validate_test.go + laneconfig_validate_challenge.sh (4 fixtures, exact exit codes) |
| 5 | HelixLLM serving | D6 tool-calling-under-load guard (array-as-string #1809 bug class) | Serving/Reliability | internal/gateway/tool_call_normalizer.go, internal/brain/openai_provider.go:213-262; new permanent guard helix_code/internal/llm/tool_calling_concurrent_test.go | YES — live coder :18434, N=16 concurrent | 16/16 concurrent tool-calls correctly typed JSON, zero cross-contamination, wall-clock 933ms; also -race clean | U,L,SV(10) | PASS | docs/qa/d6_toolcalling_gapfill_20260711T140055Z/RESULTS.md §3 (was IMPL-UNTESTED in the base R41 audit — closed this session) |
| 6 | HelixLLM serving | GGUF-revision verification (running quant postdates Unsloth tool-calling fix) | Serving/Provenance | N/A (research + provenance check, no code) | N/A | Deep multi-angle research (HF repo history, Unsloth fix-announcement thread, OpenCode #1809, reverted-refresh thread) confirms running GGUF postdates the 2025-08-05 fix by ~6 months | — (research) | PASS | docs/qa/d6_toolcalling_gapfill_20260711T140055Z/RESULTS.md §2 (was NOT-STARTED in the base R41 audit — closed this session) |
| 7 | HelixLLM serving | Phase-4 Lane-A kv-unified/batch-size/parallel tuning (Tasks 1.2/1.3/4.1) | Serving/Perf | pause mechanism proven; flag changes NOT applied | NO | Not attempted — Task 4.1 needs an operator coder-pause burst window (§11.4.122); Tasks 1.2/1.3 are non-gated memos that remain NOT-STARTED | — | OPERATOR-BLOCKED | docs/qa/phase1_coder_pause_20260708T141500Z/ (pause-cycle only; the tuning itself has no evidence) |

## 2. Capabilities

| # | Component | Feature | Category | Implementation | Wiring | Real-use | Tests-coverage | Validation | Evidence-path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8 | HelixLLM capability | Vision-VLM (Qwen2.5-VL-3B, :18439) | Capability | cmd/visiongen-boot/main.go (Phase-3 e857d59) | YES — real HTTP, co-resident with coder | Grounded-caption PASS + golden-BAD FAIL, self-validated analyzer, VRAM restored post-teardown | L,SV,I,helixqa | PASS | docs/qa/vision_liveproof_20260711T133823Z/RESULTS.md (footprint 4582 MiB, ADMIT-OK) |
| 9 | HelixLLM capability | Image-gen (FLUX.1-schnell, :18442, ClassImage) | Capability | scaffold 0f07559; live path 722cf05 | YES — real broker-admitted generation | Real PNG artefact, imganalyzer golden-good entropy=6.21 vs golden-bad entropy=0; artifact entropy 7.82/147440 colors | L,SV,I | PASS | docs/qa/generative_liveproof_20260711T131205Z/RESULTS.md |
| 10a | HelixLLM capability | Video-gen liveness re-analysis (WAN2.2 TI2V-5B clip, vidanalyzer) | Capability | submodules/helix_llm/docs/qa/phase4_videogen_20260707/harness/vidanalyzer/main.go — advanceDiffFloor recalibrated 1.5→0.55 on real fixture (§11.4.107(13)) | PARTIAL — analyzer proven on a real clip, self-validated + mutation-proven load-bearing | Real WAN2.2 clip now correctly classifies LIVE (mean_adj_luma_dist=1.098 vs recalibrated floor 0.55); prior false-DEGENERATE misclassification closed | L,SV,RG,mut | PASS | docs/qa/videogen_recalibration_20260711_144236Z/RESULTS.md (fixes the false-DEGENERATE finding first surfaced in docs/qa/videogen_analysis_20260711T141601Z/RESULTS.md) |
| 10b | HelixLLM capability | Video-gen broker-integrated runtime path (cmd/videogen-boot → ClassVideo admission) | Capability | scaffold 9145505; README self-declares “NOT yet a captured runtime proof” | NO — the analyzed clip (row 10a) was generated by a raw script off-broker, not via cmd/videogen-boot/ClassVideo | Not yet run through the product path; flagship tier additionally needs ~33.6 GB VRAM vs ~12.6 GB free | — | PENDING | none — honest gap, not fabricated. Flagship tier is separately OPERATOR-GATED (coder-pause burst window) |
| 11 | HelixLLM capability | Vectorization (raster→SVG, vtracer default path) | Capability | NEW submodules/helix_llm/services/vectorize/ (Go shim + real vtracer 0.6.5 CLI + rsvg-convert) | YES — real HTTP /v1/vectorize, /v1/rasterize, /health, port :18452 | Real assets/Logo.png → 18041-byte well-formed SVG; byte-identical determinism across 2 calls | L,SV,det,mut | PASS | docs/qa/vectorization_liveproof_20260711T142839Z/RESULTS.md (was NOT-STARTED in the base R41 audit — closed this session; SSIM 0.9726 vs calibrated floor 0.7468) |
| 11b | HelixLLM capability | Vectorization — StarVector-8B optional GPU tier | Capability | not attempted | NO | Honestly deferred — free VRAM (12632 MiB) sits at/below the low end of the 12–16 GB estimated footprint, no safe headroom without risking the resident coder | — | SKIP (honest defer, tracked follow-up in service README) | docs/qa/vectorization_liveproof_20260711T142839Z/RESULTS.md §5 |
| 12 | HelixLLM capability | Translation (NLLB-200, :18436) | Capability | e58aab9f | YES — real HTTP, CPU-only container | Re-proven live this session; German translation output, RED echo-stub FAIL, self-val PASS | L,RG,SV,helixqa | PASS | docs/qa/cpucaps_liveproof_20260711T134045Z/RESULTS.md (re-run) + docs/qa/phase3_translation_nllb_20260707/RESULTS.md (original proof) |
| 13 | HelixLLM capability | Whisper STT (:18437) | Capability | e1b3b41 | YES — real HTTP, CPU-only container | Re-proven live this session; transcript accuracy, determinism PASS | L,SV,helixqa | PASS | docs/qa/cpucaps_liveproof_20260711T134045Z/RESULTS.md (re-run) + docs/qa/phase3_whisper_stt_20260707/RESULTS.md (original) |
| 14 | HelixLLM capability | Tesseract OCR (:18438) | Capability | f8632e3 | YES — real HTTP, CPU-only container | Re-proven live this session; mean_conf=95.99 real OCR text | L,SV,helixqa | PASS | docs/qa/cpucaps_liveproof_20260711T134045Z/RESULTS.md (re-run) + docs/qa/phase3_tesseract_ocr_20260707/RESULTS.md (original) |
| 15 | HelixLLM capability | Embeddings (bge-small via TEI) | Capability | 55bdf9b6 | YES — real HTTP, CPU-only, feeds RAG (rows 16/17) | Semantic-distance separation cos(related)=0.7509 vs cos(unrelated)=0.3931, margin=0.3578 | L,RG,SV,helixqa | PASS | docs/qa/phase3_embeddings_20260706/RESULTS.md (not re-run this session — still current, consumed live by rows 16/17) |
| 16 | HelixLLM capability | RAG-TEI core (in-memory embed→cosine-retrieve→ground, :18440) | Capability | harness submodules/helix_llm/docs/qa/phase3_rag_20260707/harness/ (875e53a) | YES — real HTTP round-trip against live coder | Re-proven live this session; invented-fact grounding rank1 score=0.8852, RED baseline load-bearing | L,RG,SV,helixqa | PASS | docs/qa/rag_liveproof_20260711T133918Z/RESULTS.md |
| 17 | HelixLLM capability | RAG Qdrant vector-DB + cross-encoder reranker fusion | Capability | NEW submodules/helix_llm/docs/qa/phase3_rag_qdrant_rerank_20260711T142237Z/harness/ — real Qdrant ANN + TEI /rerank (bge-reranker-base) | YES — real HTTP round-trip, real Qdrant upsert/search | Real reranker DEMONSTRABLY corrects ANN mis-ranking on 2/4 adversarial queries (q3/q4); RED→GREEN 4/4 fresh invented tokens; §1.1 mutation load-bearing | L,RG,SV,mut | PASS | docs/qa/rag_qdrant_liveproof_20260711T142237Z/RESULTS.md (was DESIGN-ONLY in the base R41 audit — closed this session) |
| 18 | HelixLLM capability | HelixMemory (durable memory) | Capability | helix_code/internal/memory/helixmemory_provider.go (wraps digital.vasic.helixmemory/pkg/localstore) | YES — real SQLite-backed store | MEMORY-RUNTIME-SIGNATURE PASS top1 score=0.8536, tokenFound=true | U,L,RG | PASS | docs/qa/phase1_helixmemory_20260708T061824Z/RESULTS.md |
| 19 | HelixLLM capability | cognee wiring | Capability | pre-existing, disabled cognee_integration:false | NO | Not attempted — foreign-dirty submodules/helix_agent worktree + unresolved upstream AttributeError bug | — | OPERATOR-BLOCKED | submodules/helix_agent COGNEE_BUG.md (no public upstream fix) |
| 20 | HelixLLM capability | Network-provider (LAN/VPN endpoint) | Capability | landed per programme RESUME; bank helixllm_network_provider.yaml | YES — real remote HTTP over LAN | Real LAN wire request 10.111.28.100:18434 "capital of France?"→"Paris" | L,I,helixqa | PASS | docs/qa/phase1_helixqa_netprov_20260708T111405Z/README.md (+ per-case *_verdict.json in the same dir) |

## 3. Protocols & Core Providers

| # | Component | Feature | Category | Implementation | Wiring | Real-use | Tests-coverage | Validation | Evidence-path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 21 | HelixCode server | Dual-wire facade (OpenAI /v1/chat/completions + Anthropic /v1/messages) | Protocol | helix_code/internal/server/server.go route grp + wireFacadeAuthMiddleware() :594 (8a309004) | YES — real HTTP, both wire shapes | 401-no-auth enforced + both-shape nonce-echo live e2e | U,I,E,L | PASS | docs/qa/dualwire_live_e2e_20260711T130459Z/RESULTS.md |
| 22 | HelixLLM protocol | MCP gateway (real go-sdk v1.6.1, Streamable-HTTP) | Protocol | submodules/helix_llm/cmd/mcp-gateway + internal/mcpgateway/* (895788c5) | YES — real go-sdk client, not curl-faked | tools/call helixllm_generate nonce echoed by live Qwen; no-bearer→401 | U,E,L | PASS | docs/qa/mcp_gateway_live_e2e_20260711T132250Z/RESULTS.md |
| 23 | HelixLLM protocol | A2A real wire (Google A2A, v0.3.15 SDK) | Protocol | submodules/helix_llm/internal/a2a/* + cmd/a2a-server/main.go | YES — real upstream a2a-go SDK client (not hand-rolled), literal card-driven dispatch | Live coder answers real fresh-nonce message/send/tasks/get round-trips through the real SDK; TWO genuine spec-conformance defects found (AgentCard base-path, missing kind:"task" discriminator) AND FIXED, RED→GREEN | U,RG,E,L,mut | PASS | docs/qa/a2a_live_e2e_20260711T134958Z/RESULTS.md (findings) + docs/qa/a2a_wireshape_fix_20260711T140403Z/RESULTS.md (fix, RED→GREEN, permanent regression guards added) |
| 24 | HelixAgent | Legacy proprietary ACP stub retirement | Protocol | stub STILL PRESENT unchanged, submodules/helix_agent/cmd/api/main.go /api/v1/acp/{execute,broadcast,status} (canned responses) | NO (known stub, not removed) | N/A | — | OPERATOR-BLOCKED | ACP_A2A_PROVIDER.md §Q6 — operator must choose replace/redirect/keep per §11.4.122 no-silent-removal |
| 25a | Dev tooling | codegraph wiring fix (path-rot + exclude-bloat) | Tooling | path-rot 7e8e4946; exclude-bloat bc89f2ac (51,961→22,548 files) | YES — .mcp.json portable bare cmd | Live index confirmed reachable this session, codegraph status → 460,470 nodes / 22,690 files / 1488.95 MB DB | I,unforgeable-probe | PASS | docs/qa/opendesign_durable_evidence_20260711T141015Z/codegraph_status.txt (fresh post-fix live query, captured this session) |
| 25b | Dev tooling | codegraph — committed post-fix codegraph_validate.sh re-run | Tooling | same fix as 25a | YES (script exists) | Not yet re-run+committed since bc89f2ac — only the committed 21_own_org_symbol_proof_mcp.txt (26P/3F) PREDATES the exclude-bloat fix; this session’s codegraph_status.txt is a codegraph status query, not a codegraph_validate.sh run | I (stale) | PENDING | honest gap — docs/qa/phase4_codegraph_20260707/21_own_org_symbol_proof_mcp.txt is the only committed validate-class run and it predates the fix |
| 26 | Dev tooling | OpenDesign bring-up (:7456, helixcode-brand seed) | Tooling | daemon built off-tree .opendesign-src; .mcp.json enable c1fe11b0 | YES — real MCP tool od_list_projects + raw HTTP | Dual-challenge PASS: seeded helixcode-brand project persisted since 2026-07-08 (createdAt timestamp corroborates real state) + codegraph cross-fact | manual-run, now durable | PASS | docs/qa/opendesign_durable_evidence_20260711T141015Z/RESULTS.md (was IMPL-UNTESTED — evidence git-ignored — in the base R41 audit; closed this session with committed docs/qa/ evidence) |
| 27 | LLMsVerifier | C1→C5 resolver chain | Provider infra | submodules/llms_verifier registry_resolve.go (167L) | YES | Fail-closed resolver re-run live this session | U,RG | PASS | submodules/llms_verifier/{registry_resolve_test.go,registry_c3_failclosed_red_test.go} |
| 28 | Provider config | Extended-provider config rows (13: poe/perplexity/sakana/hunyuan/xai/moonshot/zai/fireworks/deepinfra/ai21/reka/hyperbolic/xiaomi) | Provider infra | providers/config.go (c696c5db) | YES for 3/13 with keys | poe 341 / zai 8 / novita 143 models LIVE, re-run reproduced this audit | L,U(RG) | PASS (mechanism); 10/13 coverage | OPERATOR-BLOCKED (§11.4.10 keys) |
| 29 | HelixCode LLM | CONST-039 per-provider live-proof harness | Provider infra | helix_code/internal/llm/provider_live_proof_test.go (424L, tag providerlive) | YES | mistral/deepseek/openrouter/groq nonce PASS; gemini FAIL (rotated/leaked key, see row 42); openai/anthropic/xai honest SKIP (no key) | L,U | PASS (harness); ~4/10 coverage | OPERATOR-BLOCKED (keys) |
| 30 | Provider catalogue | Catalogue-providers (HF-router + together) | Provider infra | helix_code/internal/llm/openai_compatible_catalogue.go (7210f373) | YES | HF 200/120 models live; together honest SKIP+401 reachability-only | U,L | PASS | docs/qa/r41_catalogue_hf_together_20260711T112230Z/ |
| 31 | LLMsVerifier | HelixLLM-as-tracked-provider registration | Provider infra | submodules/llms_verifier 760bfde9 | YES | TestHelixLLM_LiveVerification_RealProbe (36.4s) re-run live this audit vs real coder — ToolUse/FunctionCalling/CodeGen all true | L,U,I | PASS | submodules/llms_verifier/{helixllm_test.go,helixllm_polarity_test.go,helixllm_seed_test.go} |
| 32 | claude_toolkit | Provider-alias reconciliation | Dev tooling | claude_toolkit 5d611d9 (+sakana/fireworks-ai/deepinfra/moonshotai) | YES | 221/224 re-run this audit (3 unrelated cma_run fails) | U(hermetic),L | PASS | claude_toolkit/scripts/tests/test_providers.sh |
| 33 | claude_toolkit | R5 port-ownership hardening | Dev tooling | claude_toolkit ef77b19 (detect_helixagent_record()), merged to main | YES | 37/0 re-run this audit (neg-case fake responder rejected) | U(hermetic),neg | PASS | claude_toolkit/{verify_helixagent_test.sh,proof/82-helixagent-detect.txt} |
| 34 | Provider config | Dead-code disposition (cerebras/hf/together/replicate) | Provider infra | investigation only, 0 prod refs confirmed | N/A | No disposition decided; audit doc not committed (non-durable) | — | OPERATOR-BLOCKED | scratchpad/r41_provider_currency_audit.md (UNTRACKED, per §11.4.122/§11.4.124) |

## 4. HelixQA Banks / Challenges / Race Coverage (extension test infrastructure)

| # | Component | Feature | Category | Implementation | Wiring | Real-use | Tests-coverage | Validation | Evidence-path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 35 | HelixQA | Coder bench + concurrency banks | Test infra | helixllm_coder_bench.yaml(7)/helixllm_coder_concurrency.yaml(6) | YES | 13/13 PASS vs REAL 30B coder, fresh in-session §1.1 mutation flips golden-bad | L,B,Cc,SV(mut) | PASS | docs/qa/helixqa_live_vnv_20260711T130200Z/RESULTS.md |
| 36 | HelixQA | Coder DDoS + chaos + memory banks | Test infra | helixllm_coder_ddos.yaml/_chaos.yaml/_memory.yaml; cmd/helixqa-verify-coder-chaos patched to source model from HELIX_CODER_MODEL | YES | 13/13 PASS re-run against the CONFIRMED-live production 30B (PID 1980342) — closes the prior §11.4.108 clean-target gap (previously verified only against a placeholder model:"llama3.2" field) | D,Ch,M | PASS | docs/qa/helixqa_gapfill_live30b_20260711T140607Z/RESULTS.md §GAP-1 (was IMPL-UNTESTED — substitute model — in the base R41 audit; closed this session) |
| 37 | HelixQA | Coder race/deadlock bank (LLM coder, :18434) | Test infra | NEW banks/helixllm_coder_race.yaml (7 cases) + NEW cmd/helixqa-verify-coder-race-llm/main.go | YES | 7/7 PASS live vs 30B — cross-contamination detector (detectCrossContamination) proven load-bearing by an executed + cleanly reverted §1.1 mutation | L,mut,SV | PASS | docs/qa/helixqa_gapfill_live30b_20260711T140607Z/RESULTS.md §GAP-2 (was SCAFFOLD — empty evidence dir — in the base R41 audit; closed this session) |
| 37b | HelixQA | HelixCode HTTP-server ModelManager race bank (:8080, distinct scaffold) | Test infra | banks/helixcode_coder_race.yaml + cmd/helixqa-verify-coder-race (cb3ce95f) | NO | Still scaffold-only, never run — booting bin/helixcode on :8080 was out of this session’s authorized scope | — | PENDING | none — honestly still open, distinct from row 37 |
| 38 | Challenges submodule | HelixLLM coder live end-to-end anti-bluff Challenge | Test infra | NEW submodules/challenges/challenges/scripts/helixllm_coder_live_e2e_challenge.sh | YES | Real two_sum coding task, static bluff scan clean, real python3 execution 4/4 assertions PASS incl. 1 freshly-randomised vector; paired --anti-bluff-mutate correctly detects a broken stub (exit 99) | E,Chl,mut | PASS | docs/qa/helixllm_challenge_20260711T141755Z/RESULTS.md (was NOT-STARTED in the base R41 audit; closed this session — submodule meta-gate 25/25 PASS after addition) |
| 39 | HelixCode inner module | §11.4.169 -race detector coverage sweep (9 concurrency-sensitive package trees) | Test infra | new permanent guard helix_code/internal/llm/cross_provider_registry_race_test.go | YES | 32 packages, 0 DATA RACE / 0 FAIL across 7 independent -race executions; new guard proven load-bearing (22 DATA RACE reports + real Go runtime crash when the lock is removed, then reverted byte-identical) | R,mut,det | PASS | docs/qa/race_sweep_20260711_142529/RESULTS.md |
| 40 | HelixCode inner module | Pre-existing full-suite test-failure fix (internal/security, internal/tools/browser) | Test infra | internal/security/translator_test.go reconciled (§11.4.120); internal/tools/browser/{controller.go,actions.go} real deadline-precedence bug fixed | YES | Root-caused per superpowers:systematic-debugging before any fix; both failures resolved without weakening assertions | U | PASS | docs/qa/R41_testfail_fix_20260711T141510Z.md |
| 41 | HelixCode inner module | Full codebase test-suite run (go build/go vet/go test) | Test infra | N/A (dynamic confirmation pass) | N/A | go build ./... FAILS on desktop-GUI packages (github.com/go-gl/{gl,glfw} — missing host pkg-config/X11 dev headers, a HOST TOOLCHAIN gap, not a source defect) — flagged honestly, not silently passed | build,vet,test | PASS (core) / SKIP (desktop-GUI, missing host libs) | docs/qa/R41_TEST_SUITE_RUN_20260711T135818Z.md |

## 5. Governance / Security

| # | Component | Feature | Category | Implementation | Wiring | Real-use | Tests-coverage | Validation | Evidence-path |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 42 | Provider evidence | Committed Gemini API-key leak (CONST-042) | Security | N/A (incident) | N/A | Real secret-shaped value found committed in docs/qa/phase1_providers_20260708T141500Z/live_probe.md; redacted at HEAD; discovered by an independent-review pass, NOT a pre-existing gate (§11.4.138 escape) | secret-scan (post-hoc) | OPERATOR-BLOCKED | docs/qa/SECURITY_INCIDENT_gemini_key_leak_20260711.md — rotation is operator-only action, history cannot be purged (force-push forbidden §11.4.113) |

## 6. Honest coverage summary (§11.4.6 / §11.4.118)

- 43 rows enumerated (38 base R41 items, several split into sub-rows for honesty — e.g. video-gen 10a/10b, codegraph 25a/25b, race-bank 37/37b — plus 4 new rows for work done in this session’s later commits: D6/GGUF closure evidence citation, the standalone -race sweep, the pre-existing test-failure fix, the full-suite dynamic run, and the Gemini key-leak incident).

- 34 PASS — real captured evidence exists on disk and was verified to exist before citing.

- 6 OPERATOR-BLOCKED — genuinely blocked on an operator decision/resource (coder-pause window, API keys, cognee upstream bug, ACP stub disposition, dead-code disposition, secret rotation), not a quality gap.

- 3 PENDING / honest gaps — video-gen broker-integrated path (10b), codegraph post-fix codegraph_validate.sh committed re-run (25b), HelixCode-server :8080 ModelManager race bank (37b).

- 1 SKIP (honest defer) — StarVector-8B optional GPU tier (11b) — VRAM headroom insufficient, documented follow-up.

This ledger supersedes docs/qa/R41_EXTENSION_COVERAGE_LEDGER.md’s headline figures for 6 items that were gap-closed by later commits the same day (D6/GGUF #5-#6, RAG-Qdrant #17, Vectorization #11, HelixQA DDoS/chaos/memory #36, HelixQA race bank #37, Challenges #38, OpenDesign durable evidence #26) — those items moved from GAP/OPERATOR-GATED states to DONE-PROVEN/PASS with real evidence citations that were verified to exist on disk during this audit. The R41 document remains the authoritative historical audit trail; this document is the current, reconciled state.

No row in this ledger cites a fabricated evidence path. Every docs/qa/<run-id>/ path above was confirmed present via ls/Read during this audit session.

## Sources verified

- docs/qa/R41_EXTENSION_COVERAGE_LEDGER.md (base audit, read in full)

- 17 evidence directories read in full or verified present: rag_qdrant_liveproof_20260711T142237Z, vectorization_liveproof_20260711T142839Z, race_sweep_20260711_142529, helixllm_challenge_20260711T141755Z, videogen_recalibration_20260711_144236Z, videogen_analysis_20260711T141601Z, opendesign_durable_evidence_20260711T141015Z, a2a_wireshape_fix_20260711T140403Z, a2a_live_e2e_20260711T134958Z, helixqa_gapfill_live30b_20260711T140607Z, d6_toolcalling_gapfill_20260711T140055Z, cpucaps_liveproof_20260711T134045Z, dualwire_live_e2e_20260711T130459Z, generative_liveproof_20260711T131205Z, lane_b_liveproof_20260711T130533Z, mcp_gateway_live_e2e_20260711T132250Z, rag_liveproof_20260711T133918Z, vision_liveproof_20260711T133823Z, helixqa_live_vnv_20260711T130200Z, coder_boot_liveproof_20260711T125759Z, R41_TEST_SUITE_RUN_20260711T135818Z.md, R41_testfail_fix_20260711T141510Z.md, SECURITY_INCIDENT_gemini_key_leak_20260711.md.

- git log --oneline -40 (root) and git -C submodules/helix_llm log --oneline -25 — cross-referenced commit SHAs cited above against the actual git history.