# HelixCode Feature Status — Summary

| Revision | 3 |
| --- | --- |
| Created | 2026-06-15 |
| Last modified | 2026-06-16 |
| Status | active (rev6 completeness gap-pass) |
| Status detail | docs/features/Status.md |

Authoritative rollup of docs/features/Status.md. Anti-bluff (CONST-035 / §11.4.83 / §11.4.107): the video-confirmed count rises ONLY as real analyzed recordings land in /Volumes/T7/Downloads/Recordings; an un-recorded feature is honestly 📹 pending/no, never bluffed green. Counts below are computed over the 564 twelve-column feature rows in the live table (Area-prefixed rows).

## Rollup — by Overall

| Overall rollup | Count | Meaning |
| --- | --- | --- |
| working-untaped | 333 | real + tested, no analyzed video yet |
| partial | 169 | real but thin/unverified coverage OR partial wiring |
| gap | 49 | scaffold / untested / planned-not-landed |
| confirmed | 10 | real analyzed recording exists (📹 yes) |
| n/a (test-support) | 3 | mocks/testutil/pprofutil — not user features |
| Total feature rows | 564 |  |

## Rollup — by Development status

| Dev | Count |
| --- | --- |
| done | 507 |
| partial | 40 |
| absent (planned-not-landed) | 12 |
| stub | 4 |
| n/a | 1 |

## Rollup — by Tests coverage

| Tests | Count | Notes |
| --- | --- | --- |
| has integ/e2e | 67 | real-infra integration / end-to-end suites |
| unit-level baseline | ~466 | unit (combinable) |
| none | 31 | untested surfaces — flagged honestly (e.g. cmd/security_scan) |
| §11.4.118/§11.4.135 guard/race upgrade | 36 pkgs (43 files) | standing regression + -race guards landed this session |

## Rollup — by Video confirmation (anti-bluff)

| 📹 Video | Count |
| --- | --- |
| confirmed (📹 yes, real analyzed recording) | 10 rows |
| pending / no (not yet recorded or non-visual) | 554 rows |
| helixcode-*.mp4 real recordings produced so far | 12 |

Video-confirmed surfaces (real analyzed recordings): CLI (/generate, /models, /health, themed brand banner), Web (LLM generate + themed), TUI (themed real-LLM stream), Desktop (Fyne dashboard + chat, autonomous software-painter capture), Android (connect + task list + themed). iOS themed re-record is OPERATOR-BLOCKED (§11.4.52 — CoreSimulatorService denied write to /Volumes/T7; host TCC change out of agent scope). Everything else is honestly pending — the conductor owns video confirmation.

## Coverage completeness (rev6 gap-pass, 2026-06-16)

- Internal packages: 73/73 have ≥1 feature row (the last gap, internal/i18n_wiring, closed this rev). 234 internal-feature rows.

- cmd tools: all 11 helix_code/cmd/* dirs rowed.

- Client apps: all 6 surfaces (CLI, TUI, Web, Desktop, Android, iOS) + Aurora OS / Harmony OS rowed.

- HTTP API: 18 endpoint groups rowed.

- Submodules: 50 inventoried (55 capability rows; principal features).

- Ported cli_agents: 33 rows (20 landed, 3 partial, 10 planned — honest).

See docs/features/Status.md for the full per-feature table.